██╗  ██╗ ██████╗ ███╗   ███╗███████╗██╗      █████╗ ██████╗

██║  ██║██╔═══██╗████╗ ████║██╔════╝██║     ██╔══██╗██╔══██╗

███████║██║   ██║██╔████╔██║█████╗  ██║     ███████║██████╔╝

██╔══██║██║   ██║██║╚██╔╝██║██╔══╝  ██║     ██╔══██║██╔══██╗

██║  ██║╚██████╔╝██║ ╚═╝ ██║███████╗███████╗██║  ██║██████╔╝

╚═╝  ╚═╝ ╚═════╝ ╚═╝     ╚═╝╚══════╝╚══════╝╚═╝  ╚═╝╚═════╝

Onboarding Wizard — Implementation Plan  v6.0

Full project-code audit  ·  18-gap analysis  ·  TUI re-decision  ·  Corrected implementation

PART 1 Audit: Plan (v1–v5) vs Actual Project Code

The v1–v5 plan was written without access to the actual project files. After reading the complete repository — setup.sh (1,700 lines), docker-compose.yml, kilo/pipeline/src/** (24 source files), openclaw/openclaw.json, config.env.template, .env.example, CHANGELOG.md — 18 specific gaps were found. They are categorised and resolved below.

## 1.1  The TUI Decision — Critical Correction

✖  openapi-tui is the wrong tool entirely. It is a Rust-built terminal browser for OpenAPI/Swagger spec files. It has nothing to do with setup wizards. This suggestion must be removed from the plan permanently.

| Option | What it actually is | Verdict for this project |
| --- | --- | --- |
| openapi-tui | Rust TUI for browsing OpenAPI spec files (REST API explorer). | ✖ Remove. Completely unrelated to a setup wizard. |
| ratatui | Rust crate. Needs cargo + Rust toolchain to compile. | ✖ Wrong language. Adding Rust compile to N100 setup adds 1GB+ and 10+ min. |
| OpenTUI (@opentui/core) | TypeScript + Zig native core. Requires Zig toolchain to build. v0.1.84 actively published. Powers OpenCode. | ⚠ Too fragile. Zig not available on N100 Ubuntu Server. Would break on low-RAM hosts. |
| @clack/prompts (npm) | Node.js prompts library. Beautiful spinners, selects, text, confirm, masked input. Zero native deps. | ✓✓ Correct. Node.js 20 already installed by setup.sh Step 7. 2-second npm install. |
| gum (Charm) | Go static binary for shell scripts. Lists, spinners, inputs, styled text. | ✓ Good bash-native fallback. Single curl download. No Go runtime needed. |
| Extended bash TUI (existing) | show_fancy_spinner, show_progress_bar, show_step_header already in setup.sh. | ✓ Already production-quality. Keep for setup.sh. Add @clack/prompts for onboard.js. |

FIX  The onboard wizard is implemented as onboard.js (Node.js), launched by a thin onboard.sh wrapper after confirming Node.js is present. onboard.js uses @clack/prompts for all interactive UI. The existing bash TUI functions stay in setup.sh. No Rust, no Zig, no openapi-tui.

PART 2 All 18 Gaps — Plan vs Actual Code

| Sev | Meaning |
| --- | --- |
| 🔴 CRITICAL | Plan contradicts real code. Running as described would break the install. |
| 🟠 WRONG | Plan invented something that doesn't exist in the repo. |
| 🟡 MISSING | Real feature exists but was not documented in the plan. |
| 🟢 OK | Plan correctly matches actual code. |

| # | Plan says | Actual code | File | Sev | Pt3 |
| --- | --- | --- | --- | --- | --- |
| G01 | TUI: OpenTUI (@opentui/cli) | Requires Zig toolchain. Not in project stack. Will fail on N100. | setup.sh | 🔴 | §3.1 |
| G02 | openapi-tui listed as option | An OpenAPI spec browser (Rust). Unrelated to setup wizards. | plan only | 🔴 | §3.1 |
| G03 | Writes AI_MODE, SPEED_CLASS, MODEL_CODING/GENERAL/QUICK, GPU_LAYERS_* to config.env | None of these vars exist in docker-compose.yml, config.js, openclaw.json, .env.example, or config.env.template. | All env files | 🟠 | §3.2 |
| G04 | Writes OLLAMA_NUM_THREADS, OLLAMA_FLASH_ATTENTION, OLLAMA_KV_CACHE_TYPE, OLLAMA_NUM_GPU, OLLAMA_CTX_* to config.env | Ollama service in docker-compose.yml only has TZ in its environment block. None of these vars are read by any project code. | docker-compose.yml L137–139 | 🟠 | §3.3 |
| G05 | OLLAMA_KEEP_ALIVE described as v5 improvement | Already added in v1.1.0 (Feb 2026). Re-invented. | CHANGELOG v1.1.0 | 🟡 | §3.4 |
| G06 | kilocode.json left unchanged by wizard | setup.sh writes hardcoded qwen2.5-coder:3b and numCtx 32768 regardless of hardware. Wizard must overwrite. | setup.sh L1057–1066 | 🔴 | §3.5 |
| G07 | openclaw.json left unchanged by wizard | setup.sh writes hardcoded heredoc with fixed 3B models. Wizard must overwrite with dynamic values. | setup.sh L1107–1143 | 🔴 | §3.5 |
| G08 | kilo-pipeline DEFAULT_MODEL is dynamic | DEFAULT_MODEL = 'qwen2.5-coder:3b' is hardcoded on line 16 of config.js. No env var read. | kilo/pipeline/src/services/ollama/client.js L16 | 🔴 | §3.6 |
| G09 | CIRCUIT_BREAKER_FAILURE_RATE is a configurable env var | CIRCUIT_BREAKER_THRESHOLD: 0.15 is hardcoded in config.js. Intentionally N100-optimised (comment says so). | kilo/pipeline/src/config.js L65 | 🟠 | §3.7 |
| G10 | autonomous trust mode described everywhere | openclaw.json trust_mode_documentation only has supervised and graduated entries. autonomous is supported in routing.js but undocumented. | openclaw/openclaw.json L211–220 | 🟡 | §3.5 |
| G11 | KILO_PIPELINE_ENDPOINT not mentioned | Already in .env.example and docker-compose.yml openclaw service env (line 491). | docker-compose.yml L491 | 🟡 | §3.8 |
| G12 | Disk check: 20GB minimum | setup.sh checks for 10GB (line 174). Plan overstated. | setup.sh L174 | 🟠 | §4 Phase 0 |
| G13 | onboard.sh sources config.env via new 6-line addition | setup.sh already loads config.env.template in Step 8 (L1194–1204). Integration point exists. Filename differs. | setup.sh L1194–1204 | 🟠 | §3.9 |
| G14 | KILO_API_KEY written to openclaw/.env | KILO_API_KEY goes into root .env via template sourcing. Not written to a sub-env file. | config.env.template, setup.sh | 🟠 | §3.8 |
| G15 | kilo-pipeline health check is a hard fail | setup.sh treats it as soft-warn: 'Expected to fail until Phase 2 image is built'. | setup.sh L1577–1579 | 🟡 | §4 Phase 10 |
| G16 | PULL_STATE_FILE / PULL_MAX_ATTEMPTS vars | setup.sh pull loop is a simple for-loop with no retry or state file. | setup.sh L1417–1435 | 🟠 | §3.10 |
| G17 | ANTIGRAVITY_VNC_PASSWORD not mentioned in plan | Credential already generated in setup.sh Step 7 (L972–982). Wizard must display it, not generate it. | setup.sh L972–982 | 🟡 | §3.4 |
| G18 | onboard.sh writes config.env, then exec's setup.sh | Architecture is correct. onboard.sh doesn't exist yet — it's the entire deliverable. | none | 🟢 | N/A |

PART 3 Gap Resolutions — Corrected Architecture

## 3.1  TUI — onboard.js + @clack/prompts (resolves G01, G02)

The wizard is onboard.js — a Node.js script. It uses @clack/prompts (npm, zero native deps) for all interactive elements. onboard.sh is a 30-line bash wrapper that confirms Node.js is available and executes onboard.js. The existing bash TUI (show_fancy_spinner etc.) stays in setup.sh unchanged.

#!/bin/bash

# onboard.sh — 30-line thin wrapper

set -euo pipefail

[ "$EUID" -ne 0 ] && { echo 'Run: sudo ./onboard.sh'; exit 1; }

ACTUAL_USER="${SUDO_USER:-}"

[ -z "$ACTUAL_USER" ] && { echo 'Use sudo, not direct root.'; exit 1; }

if ! command -v node &>/dev/null; then

curl -fsSL https://deb.nodesource.com/setup_20.x | bash - >/dev/null

apt install -y -qq nodejs >/dev/null

fi

DIR="$(dirname "$0")"

[ ! -d "$DIR/node_modules/@clack" ] && npm install --prefix "$DIR" @clack/prompts >/dev/null

exec node "$DIR/onboard.js" --user "$ACTUAL_USER" "$@"

## 3.2  Env Var Names — Match config.js and docker-compose (resolves G03)

The vars written to config.env must match how the actual code reads them. The correct names are:

| V1–V5 plan (wrong) | V6 corrected (matches actual code) | Why |
| --- | --- | --- |
| MODEL_CODING | OLLAMA_DEFAULT_MODEL | config.js reads process.env.OLLAMA_DEFAULT_MODEL (after patch) |
| MODEL_GENERAL | OLLAMA_GENERAL_MODEL | openclaw.json planning role |
| MODEL_QUICK | OLLAMA_QUICK_MODEL | openclaw.json delegation/fast roles |
| GPU_LAYERS_CODING/GENERAL/QUICK | Not written to config.env | Ollama auto-detects CUDA/Metal. Only OLLAMA_NUM_GPU=999 for Metal in docker-compose. |
| OLLAMA_CTX_CODING/GENERAL/QUICK | Not written to config.env | numCtx is per-client: kilocode.json (per role). kilo-pipeline already sets num_predict:2000 in client.js. |
| SPEED_CLASS / RESOURCE_TIER | Written as-is — informational labels only | Accurate. Used for upgrade hints and summary display, not read by any service. |

## 3.3  Ollama Performance Vars — Append to docker-compose (resolves G04)

OLLAMA_NUM_THREADS, OLLAMA_FLASH_ATTENTION, and OLLAMA_KV_CACHE_TYPE must be appended to the ollama service environment block in docker-compose.yml, not just written to config.env. The wizard uses idempotent sed:

patch_docker_compose() {

local COMPOSE="$1/docker-compose.yml"

local THREADS=$2 FLASH=$3 KVCACHE=$4 MODEL=$5

# Only append if not already present (idempotent)

if ! grep -q 'OLLAMA_NUM_THREADS' "$COMPOSE"; then

sed -i '/container_name: ollama/,/healthcheck:/{

/- TZ=\${TZ}/a\      - OLLAMA_NUM_THREADS=\${OLLAMA_NUM_THREADS:-'$THREADS'}

}' "$COMPOSE"

fi

# Repeat for OLLAMA_FLASH_ATTENTION, OLLAMA_KV_CACHE_TYPE, OLLAMA_DEFAULT_MODEL

}

## 3.4  Variables Already in Project — Don't Reinvent (resolves G05, G17)

| Variable | Where it already lives | Wizard action |
| --- | --- | --- |
| OLLAMA_KEEP_ALIVE=5m | docker-compose.yml open-webui env. Added in CHANGELOG v1.1.0. | Wizard displays it as 'already configured'. Does not write it again. |
| ANTIGRAVITY_VNC_PASSWORD | Generated by setup.sh Step 7 (L972). Written to antigravity/.env. | Wizard reads it from antigravity/.env and shows it in the summary panel. Does not generate it. |
| KILO_PIPELINE_ENDPOINT | In docker-compose.yml L491 and .env.example. | Wizard confirms the value (http://kilo-pipeline:3100). Does not write it — it is already in the stack. |
| OPENCLAW_KILO_ENABLED | In docker-compose.yml and .env.example. | Kill-switch. Wizard confirms enabled=true. Can disable if user requests. |

## 3.5  kilocode.json + openclaw.json — Wizard Must Overwrite Both (resolves G06, G07, G10)

Both files are written by setup.sh as fixed heredocs. The wizard overwrites them after model selection with dynamically-determined values. The autonomous trust mode is added to trust_mode_documentation (it was supported in routing.js but missing from the config file).

// kilocode.json — overwritten after model selection

const kiloConfig = {

apiProvider: 'ollama',

ollama: {

baseUrl: 'http://localhost:11434',

model: models.coding,          // e.g. 'qwen3:8b-q5_k_m'

numCtx: ctxForCoding(vramGb)   // 8192 on GPU_GOOD, 4096 on CPU_MARGINAL

}

};

// openclaw.json — trust_mode_documentation addition

autonomous: {

description: 'All gate results are advisory only. Pipeline never pauses.',

behavior: 'Errors requeue up to max_requeue_attempts. T1 violations still escalate.'

}

## 3.6  Patch kilo-pipeline/src/config.js — Make DEFAULT_MODEL Env-Driven (resolves G08)

A single line in config.js is patched to make DEFAULT_MODEL read from the environment. The patch is idempotent: only applied if the hardcoded string is still present.

// Before (line 16 of ollama/client.js):

const DEFAULT_MODEL = 'qwen2.5-coder:3b';

// After (patched by wizard):

const DEFAULT_MODEL = process.env.OLLAMA_DEFAULT_MODEL || 'qwen2.5-coder:3b';

// Patch script (node):

const file = fs.readFileSync('kilo/pipeline/src/services/ollama/client.js', 'utf8');

if (file.includes("= 'qwen2.5-coder:3b';")) {

const patched = file.replace(

"const DEFAULT_MODEL = 'qwen2.5-coder:3b';",

"const DEFAULT_MODEL = process.env.OLLAMA_DEFAULT_MODEL || 'qwen2.5-coder:3b';"

);

fs.writeFileSync('kilo/pipeline/src/services/ollama/client.js', patched);

}

## 3.7  Circuit Breaker — Keep Hardcoded at 0.15, Document Why (resolves G09)

CIRCUIT_BREAKER_THRESHOLD: 0.15 is intentionally hardcoded in config.js. The code comment says 'N100 optimized thresholds (15% instead of 20% due to weaker 3B model)'. This is correct — making it configurable could degrade safety on the target hardware. The wizard documents this in the summary panel but does not change it.

## 3.8  KILO_PIPELINE_ENDPOINT and KILO_API_KEY Placement (resolves G11, G14)

KILO_PIPELINE_ENDPOINT (http://kilo-pipeline:3100) already exists in docker-compose.yml and .env.example. Wizard confirms it, does not write it. KILO_API_KEY: if provided, written to openclaw/.env (chmod 600) — not to root .env. The template already has a placeholder; the sub-env ensures it never appears in logs.

## 3.9  config.env Integration with setup.sh (resolves G13)

setup.sh already sources config.env.template in Step 8 (lines 1194–1204). The wizard writes config.env (not .template). An 8-line addition to setup.sh makes it prefer config.env over config.env.template:

# Add at top of Step 8 in setup.sh (new — 8 lines):

ONBOARD_CONFIG="$(dirname "$0")/config.env"

CONFIG_TEMPLATE="$(dirname "$0")/config.env.template"

if [ -f "$ONBOARD_CONFIG" ]; then

set -a && source "$ONBOARD_CONFIG" && set +a

log_info "Loaded onboarding config: SPEED=$SPEED_CLASS MODEL=$OLLAMA_DEFAULT_MODEL"

elif [ -f "$CONFIG_TEMPLATE" ]; then

set -a && source "$CONFIG_TEMPLATE" && set +a

fi

## 3.10  Download Resume — 20 Lines Added to setup.sh Step 10 (resolves G16)

The PULL_STATE_FILE, PULL_MAX_ATTEMPTS etc. described in the plan are not env vars — they are implementation details of a pull_with_resume() function added to setup.sh Step 10. The function adds ~20 lines and uses exponential backoff with Ollama's native blob resumption.

pull_with_resume() {

local model=$1 attempts=0 wait=30

while [ $attempts -lt 5 ]; do

ollama pull "$model" && return 0

attempts=$((attempts+1)); sleep $wait; wait=$((wait*2))

done

log_warn "Failed to pull $model after 5 attempts"

return 1

}

PART 4 Corrected Onboard Wizard — All Phases

PHASE 0 Pre-flight Checks 10 checks — disk threshold corrected from 20GB to 10GB

| Check | Method | Corrected threshold |
| --- | --- | --- |
| Root / sudo | [ $EUID -eq 0 ] + SUDO_USER | Hard-fail if not sudo (matches setup.sh) |
| OS / distro | cat /etc/os-release | Warn non-Ubuntu/Debian. Hard-fail Windows non-WSL2. |
| Free disk | df -P $USER_HOME | Hard-fail < 10GB. Plan said 20GB — CORRECTED. |
| Available RAM | grep MemAvailable /proc/meminfo | Hard-fail < 3GB net. |
| CPU cores | nproc --all | Warn < 2. |
| GPU detection | nvidia-smi / rocm-smi / system_profiler (Apple) / lspci | Classifies: NVIDIA / AMD ROCm / Metal / Intel Arc iGPU / None |
| setup.sh present | [ -f setup.sh ] | Hard-fail if missing — wizard must co-locate with setup.sh. |
| Node.js 20+ | node --version | Bootstrap if missing (mirrors setup.sh Step 7 logic). |
| Existing config.env | [ -f config.env ] | Prompt: Resume / Reconfigure / Abort. |
| Speed pre-check | Tier from GPU probe | CPU-only + RAM < 6GB: warn 15 tok/s unachievable, suggest cloud-primary. |

PHASE 1 Welcome Banner & @clack/prompts clack.intro() with ASCII art — QuickStart / Full / Restore

import { intro, select, spinner, note, confirm, password, text, outro } from '@clack/prompts';

intro('HOMELAB Onboarding Wizard v6');   // Full ASCII block as intro text

const mode = await select({ message: 'Setup mode', options: [

{ value: 'quick',   label: 'QuickStart',  hint: '~90 sec — auto hardware, no cloud' },

{ value: 'full',    label: 'Full Setup',  hint: '~15 min — all options' },

{ value: 'restore', label: 'Restore',     hint: 'Load existing config.env' },

]});

PHASE 2 Hardware Probe RAM · storage · CPU · GPU type · Apple Silicon · speed classification

Hardware probe runs with clack.spinner(). Detection code unchanged from v5. Apple Silicon via system_profiler. Corrected disk check: 10GB minimum.

PHASE 3 Gateway + Phase 4 Model Selection Speed-validated switch loop — Qwen3 family · dynamic quantization · small-model tier

Model selection logic from v5 unchanged and valid. Key additions: selected models are immediately written to kilocode.json, openclaw.json, and patch config.js. Quantization auto-selected by RAM headroom (Q4/Q5/Q6/Q8).

PHASE 5 AI Mode + Cloud Providers local / hybrid / cloud-primary — openclaw.json and .env updated

AI mode selection from v5 unchanged. Key correction: wizard also adds autonomous to trust_mode_documentation in openclaw.json when writing it. API keys go to openclaw/.env only (chmod 600).

PHASE 6 Service Configuration Service toggles written to config.env as SERVICES_ENABLED — wizard does NOT generate credentials

Critical correction: the wizard does NOT generate Samba, Grafana, Nextcloud, or AnythingLLM credentials. setup.sh Step 7 handles all credential generation idempotently. The wizard's job is to record user choices (service toggles, network settings) in config.env only.

PHASE 7 Skills & Trust Mode HA token · trust mode · KILO_API_KEY to openclaw/.env

HA token prompt as before. KILO_API_KEY if provided → openclaw/.env (not root .env). Trust mode selection with autonomous warning (confirm dialog).

PHASE 8 Review & Confirm clack.note() summary — last checkpoint before any file is written

note(`

Hardware:  12.4GB RAM | 4 cores | RTX 4060 8GB | MID | GPU_GOOD

Models:    qwen3:8b-q5_k_m (coding/general) | qwen3:4b-q4_k_m (quick)

Speed:     40–53 tok/s expected (GPU full offload)

AI Mode:   local | Trust: supervised

Files:     config.env · kilocode.json · openclaw.json · config.js patch · docker-compose.yml

Download:  ~14GB | ~18 min on 100Mbit

`, 'REVIEW');

const ok = await confirm({ message: 'Write config files and launch setup.sh?' });

if (!ok) { cancel('Aborted.'); process.exit(0); }

PHASE 9 File Generation config.env · kilocode.json · openclaw.json · config.js patch · docker-compose.yml patch

| File | Write action | Key change from v5 |
| --- | --- | --- |
| config.env | Written with OLLAMA_DEFAULT_MODEL, OLLAMA_QUICK_MODEL, OLLAMA_GENERAL_MODEL, OLLAMA_NUM_THREADS, OLLAMA_FLASH_ATTENTION, OLLAMA_KV_CACHE_TYPE, AI_MODE, TRUST_MODE, SPEED_CLASS, RESOURCE_TIER, SERVICES_ENABLED, OLLAMA_MODEL (for Step 10 pull loop). | Var names corrected to match actual code (G03, G04). |
| ~/.config/kilocode/kilocode.json | Overwritten. model = OLLAMA_DEFAULT_MODEL. numCtx = ctxForRole('coding'). | Was never overwritten. Fixed G06. |
| homelab/openclaw/openclaw.json | Overwritten. All three model roles dynamic. autonomous added to trust_mode_documentation. | Was never overwritten. Fixed G07, G10. |
| kilo/pipeline/src/services/ollama/client.js | Line 16 patched: DEFAULT_MODEL reads env var. Idempotent. | Was always hardcoded. Fixed G08. |
| docker-compose.yml — ollama service env | Targeted sed appends OLLAMA_NUM_THREADS, OLLAMA_FLASH_ATTENTION, OLLAMA_KV_CACHE_TYPE, OLLAMA_DEFAULT_MODEL. Idempotent. | Vars were not in compose. Fixed G04. |
| openclaw/.env | API keys + KILO_API_KEY appended (chmod 600). | KILO_API_KEY now in sub-env not root .env. Fixed G14. |

PHASE 10 Post-Install Verification — Corrected Health Check Taxonomy

| Check | Pass | Type | V5 error |
| --- | --- | --- | --- |
| Ollama service | HTTP 200 on 11434 | HARD | Correct |
| Models present | ollama list | HARD | Correct |
| Coding model warmup + speed | tok/s ≥ 15 | SOFT — offer cloud fallback | Correct |
| OpenClaw gateway | HTTP 200 on 18789 | HARD | Correct |
| kilo-pipeline | HTTP 200 on 3100 | SOFT WARN — 'Expected until Phase 2 image built' | V5 said HARD — WRONG (G15) |
| Qdrant | HTTP 200 on 6333/healthz | HARD | Correct |
| Open WebUI | HTTP 200 on 3000 | SOFT | Correct |
| Home Assistant | HTTP 200 on 8123 | SOFT | Correct |
| Docker stack | No failed containers | HARD | Correct |

PART 5 Corrected Environment Variable Reference

## 5.1  config.env — Written by Wizard

| Variable | Example | Drives |
| --- | --- | --- |
| OLLAMA_DEFAULT_MODEL | qwen3:8b-q5_k_m | config.js DEFAULT_MODEL (after patch). docker-compose ollama env. kilocode.json. |
| OLLAMA_GENERAL_MODEL | qwen3:8b-q5_k_m | openclaw.json planning role. |
| OLLAMA_QUICK_MODEL | qwen3:4b-q4_k_m | openclaw.json delegation/fast roles. |
| OLLAMA_NUM_THREADS | 8 | docker-compose.yml ollama env (appended by wizard). |
| OLLAMA_FLASH_ATTENTION | 1 | docker-compose.yml ollama env (appended by wizard). |
| OLLAMA_KV_CACHE_TYPE | q8_0 | docker-compose.yml ollama env (appended by wizard). |
| OLLAMA_MODEL | qwen3:8b-q5_k_m qwen3:4b-q4_k_m | setup.sh Step 10 pull loop — space-separated. Already read by setup.sh. |
| AI_MODE | local | openclaw.json. Informational. |
| TRUST_MODE | supervised | Already read by docker-compose kilo-pipeline env. Already in .env.example. Wizard confirms value. |
| SPEED_CLASS | GPU_GOOD | Informational. Upgrade hints. Not read by any service. |
| RESOURCE_TIER | MID | Informational. |
| SERVICES_ENABLED | all | Wizard records service toggle choices. setup.sh can skip disabled services. |
| TIMEZONE | America/New_York | Feeds TZ in .env. Already in config.env.template as TIMEZONE=. |

## 5.2  Variables Confirmed Already in Project — Not Written by Wizard

| Variable | Where it lives | Wizard action |
| --- | --- | --- |
| KILO_PIPELINE_ENDPOINT | docker-compose.yml L491 + .env.example | Confirm present, show in summary. Never write. |
| OPENCLAW_KILO_ENABLED | docker-compose.yml + .env.example | Confirm true. Wizard can set false as kill-switch if user requests. |
| QDRANT_HOST | docker-compose.yml kilo env + .env.example | Confirm http://qdrant:6333. Never write. |
| KILO_PIPELINE_PORT | docker-compose.yml + .env.example | Confirm 3100. Never write. |
| OLLAMA_KEEP_ALIVE | Already in project (CHANGELOG v1.1.0) | Display as 'already configured: 5m'. Do not reinvent. |

## 5.3  Variables Removed from Plan — Do Not Write

| Variable removed | Why removed |
| --- | --- |
| MODEL_CODING / MODEL_GENERAL / MODEL_QUICK | Renamed to OLLAMA_DEFAULT_MODEL / GENERAL / QUICK to match actual code. |
| GPU_LAYERS_CODING/GENERAL/QUICK | Ollama auto-detects CUDA. Metal: OLLAMA_NUM_GPU=999 added to docker-compose directly. |
| OLLAMA_CTX_CODING/GENERAL/QUICK | Context is per-client (numCtx in kilocode.json, num_predict in client.js). Not Ollama server env vars. |
| CIRCUIT_BREAKER_FAILURE_RATE | Stays hardcoded at 0.15 in config.js (N100-optimised by design). |
| PULL_STATE_FILE / PULL_MAX_ATTEMPTS | Implementation detail of pull_with_resume() function — not env vars. |

PART 6 Summary: Every Change from V5 to V6

| Area | V5 (incorrect) | V6 (correct — matches project code) |
| --- | --- | --- |
| TUI | OpenTUI — requires Zig | @clack/prompts — npm, zero native deps, Node.js already installed |
| openapi-tui | Listed as TUI option | Removed entirely — it's an OpenAPI spec browser |
| Disk check | Hard-fail < 20GB | Hard-fail < 10GB (matches setup.sh line 174) |
| Model var names | MODEL_CODING / GENERAL / QUICK | OLLAMA_DEFAULT_MODEL / GENERAL_MODEL / QUICK_MODEL |
| GPU_LAYERS vars | Written to config.env | Removed — Ollama auto-detects. Metal: OLLAMA_NUM_GPU=999 in docker-compose directly |
| OLLAMA_CTX_* vars | Written to config.env | Removed — context is set in kilocode.json numCtx and client.js num_predict |
| kilocode.json | Not mentioned as needing rewrite | Explicitly overwritten with dynamic model + correct numCtx |
| openclaw.json | Not mentioned as needing rewrite | Explicitly overwritten with dynamic models + autonomous trust mode docs |
| kilo-pipeline/src/config.js | DEFAULT_MODEL hardcoded — not addressed | Line 16 patched: reads process.env.OLLAMA_DEFAULT_MODEL |
| docker-compose.yml Ollama env | Vars invented but not connected to compose | Targeted idempotent sed appends vars to Ollama service environment block |
| kilo-pipeline health check | HARD fail | SOFT WARN (matches actual setup.sh comment at line 1578) |
| Circuit breaker threshold | CIRCUIT_BREAKER_FAILURE_RATE env var | Hardcoded 0.15 — N100-optimised by design. Documented, not made configurable. |
| KILO_PIPELINE_ENDPOINT | Not mentioned | Confirmed already present in docker-compose and .env.example — wizard validates |
| OLLAMA_KEEP_ALIVE | Invented as v5 improvement | Already in project since v1.1.0 — wizard acknowledges, does not reinvent |
| Autonomous trust mode | Described but missing from openclaw.json | Added to trust_mode_documentation when wizard writes openclaw.json |
| Credential generation | Wizard generates credentials | Wizard generates ZERO credentials — setup.sh Step 7 handles all of this idempotently |
| KILO_API_KEY placement | Written to generic config | Written to openclaw/.env (sub-env, chmod 600, never in root .env) |